Team Calvin, Dr. Bauer & the Grad Students
Minutes Meeting I

Date

: January 25, 2007 

Time

: 1.45 – 2.15 pm

Location
: EE Department Conference Room

Items Discussed

· Dr. Bauer’s List of Goals 

1. Chipcon radio re-design

2. Control scheme optimization

a. 3-point Control

b. H-bridge

3. Multi Way-point Navigation Algorithm

4. Build 2 more HCs (4 total)

5. Positioning of Telos / Chipcon radios for direction finding
· Roles
From the previous discussion with Dr. Schafer, the direction of the first goal and second goal is maintained by Dr. Schafer. With the two possibilities for the second goal, it is decided that the focus is implementing the H-bridge as the control scheme.
Dr. Bauer places higher priorities on the third and fourth goal.

· Demonstration 

On February 7th or 8th, the sponsor of the project will be visiting. Thus we need to come up with a reliable and simple demonstration to present the progress of the project in 302 Cushing. A possible idea is one HC with two beacons.

Resolution

· The money is in.

· Time for weekly meeting is Wednesdays, 2 – 3 pm.

Action Items

· Check Hovercraftmodels.com
· Brainstorm to find an idea for the demonstration

· Build the MOSFETs circuit, as a possible to replace the relay circuit

· Clean up the look of the HC, make it look professional for the demo

