Team America Meeting Agenda for March 10th, 2008

Meeting Manager: Paul Carlson
Minutes Recorder: Daniel Wolff
1. Review last week’s minutes and design review 1.
a. SPI, Maxim, Zigbee, Power, PCB’s, Action Items

b. Design review: need to develop the subsystem more.

i. Discuss comments from design review feedback.
2. 7-Segment LED Displays
a. Working
b. Needed to bias the transistors correctly.

c. Found that part of the bread board wasn’t working (rewired).

d. Changed Rset to 150 KOhms.
3. Phototransistor Test
a. Tested LED requirements for phototransistor in a Solo-cup.
4. Zigbee
a. Can confirm that messages have been received and send a successful message back.

5. Psuedocode

a. Started looking at how to integrate subsystem codes.

i. Started thinking about flow diagram.

b. Began psuedocode.
6. Design Review II
a. Power: Switch turns everything on.  Everything in beginning state.

b. Phototransistor: Bean bag covers hole.

c. Scoreboard 1: Changes
d. LED’s: Blink then turn off on that hole.

e. Zigbee: Sends changes to microcontroller 2 and changes scoreboard 2.
f. Phototransistor: Bean bag covers other team’s hole.
g. Scoreboard 2: Changes

h. LED’s: Blink then turn off on that hole.

i. Zigbee: Sends changes to microcontroller 1 and changes scoreboard 1.

j. Reset: Demonstrate the reset function.

7. Work Plan

a. New schedule
8. Discuss Action Items for Monday, March 17th
a. Parts list for design review II: electrical, cornhole board, and bag stuff.

b. Eagle Layout as far along as possible.

c. Zigbee progress.

d. Prototype hole.

e. Low level construction design of the cornhole set.
9. Closing

a. Questions for Dr. Shafer
i. Reschedule Design Review II (March 31st)?

b. Next week meeting manager: Dan Wolff
c. Next week minutes recorder: Christy McCool
Questions…
