Memorandum

To:  R.M. Schafer
From: Team AutoBev
Date: February 21, 2010
Subject: Meeting Five Agenda

Team Leader: Liz

Minutes: Lori

- Updates/Questions:

- Started testing communication between user interface and microcontroller

  - Send chars to microcontroller and display on LCD display (using getc())

  - Testing using putc() to send chars back to GUI

  - Issues

    - Limited to sending 5 characters

- Decided on using logical bitwise testing with the ‘AND’ operator to check which bits are set in the received bytes

- Lori wrote program to enable communication between user interface and bartender interface

  - UDP client/server program

  - Displays type of drink order and drink order number to bartender (server), shows drink order number to the user (client)

- Decided to use a proximity light sensor to detect cup

  - Will trigger an interrupt when detecting a cup to enable beverage dispensing

- GUI

- To do: integrate and test client/server program

- Test handling the case when more than one COMM port is connected to the computer

  - Ensure proper operation when both MSR and microcontroller are connected

- Possibility of using SQL database as opposed to excel file to store customer information

- Microcontroller

- Write pseudo-code for main program

  - Determine interrupt priority (light sensor, data received, flow sensor, emergency stop)

- Board

- To do:  Finish board design into Eagle.

  - Add emergency stop circuitry

- Network between customer/bartender

- To do: Integrate client/server program with GUI

  - Verify that the correct drink and order number appear on bartender/ user interface

  - Ensure queue is updating correctly when bartender indicates that order is completed

  - Test to ensure that server can interrupt client to update current drink order number on user interface

- Additional questions