MEETING MINUTES – 1/31/2010

Team: AutoBev

Leader: Lorena Garcia

Minutes: Mark Pomerenke

Present: Alex Macomber, Liz Clark

- Resolved issues with wiki: Just needed to edit the home page to display subsequent pages

- Card Scanner ordered, and should arrive this week.

  - Action Item: Someone will need to pick it up when it arrives before next meeting

- Beverage Dispensing and Sensing Subsystem

  - Action Item: Lori and Liz will see to it that subsystem is completed by Feb 7 which entails wiring in flow sensor into system instead of using board interrupt

- GUI and classes:  discussed need for a detailed description of GUI, i.e. user options, system requirements, capabilities in the low level design document to be completed by Feb 14.

- Communication between cpu and microcontroller will be a serial interface.  Group will need to learn how to use visual C# to create usable messages:

  - Will need to decide what type of information, format of messages, and develop a communication protocol.

- Discussion of Touch Screen

  - Touch Screens are expensive, we could use substitutes like touch screen films or push buttons to decrease system costs.

  - Push buttons may be a good solution since the user has a limited number of options anyway-not as attractive aesthetically

- Board Design:  Mosfet choice for solenoid driving circuit

  - Action Item: Mark will need to determine current requirements and spec out a desirable FET for the system, possibly ND5355, would likely want surface mount port.

- Concluded meeting with plan to work on first subsystem, learn about card scanner, and meet again next week on Monday 2/7/11