MEETING MINUTES – 3/23/2011

Team: AutoBev

Leader: Alex Macomber

Minutes: Elizabeth Clark

Present: Lori Garcia, Mark Pomerenke

- Flow Sensor

  - No longer working due to high voltage coupled with inadequate resistor

    - Resistance should be 50 Ω/V, not just 50 Ω

    - Lori contacting Swiss Flow to inquire about getting a new sensor

    - Will continue simulation of pulses using port C for testing

    - Test flow sensor to see if it is drawing 20 mA as predicted

- Microcontroller

  - Will change output voltage to be 5 volts instead of 3.3 volts

    - Displays work better at higher voltage

    - No longer a need to run at low power

- Board Design

  - Will be reviewed by Dr. Schafer this week

- Subsystem Demos

  - Magnetic Card Reader

    - Demonstrated ability to extract and store information from credit card tracks

  - Customer Interface

    - Demonstrated progression through interface

    - Showed ability to order a mixed drink, or to pour own beverage

  - Bartender Interface

    - Demonstrated continuous communication between bartender interface and customer interface

    - Showed a properly updating queue on the bartender interface

    - Drink order number and current order being served displayed correctly on user interface

  - Microcontroller to PC Interface

    - Showed ability to continuously communicate between a Windows Form Application on PC and Microcontroller

    - Microcontroller reported back amount of volume dispensed and stopped pouring when specified limit was reached

  - Beverage dispensing/Sensing

    - Working except pulses must still be simulated using port C

    - Ability to open and close solenoid valve when desired