MEETING MINUTES – 2/21/2011

Team: AutoBev

Leader: Elizabeth Clark

Minutes: Lorena Garcia

Present: Alex Macomber, Mark Pomerenke

- Liz and Alex started testing communication between user interface and microcontroller

  - They were able to send chars/ get them back and to trigger an interrupt

  - They had an issue where they were limited to sending 5 characters and if the Byte was beyond 5 characters it wouldn’t send, or would not send properly

  - They mentioned using logical bitwise testing and Schafer suggested that they test with the logical analyzer

    - He said it was probably a code issue and Liz suggested it probably had to do with their current while() loop

    - Shafer added that errors should be considered in order to make the protocol flexible

- I wrote simple UDP client/server program to enable communication between user interface and bartender interface

  - As of right now it displays type of drink order and drink order number to bartender (server), shows drink order number to the user (client)

  - Schafer asked if this is a reliable protocol. Maybe we could consider TCP?

- Decided to use a proximity light sensor to detect cup

  - Light sensor has been ordered

  - Question of whether or not this needs to be implemented into the program as an interrupt and decided it does not

- Me and Liz are going to try to integrate the client/server program into the GUI

- Alex needs to test handling the case when more than one COMM port is connected to the computer

  - We need two COMM ports, one for the microcontroller and one for the card reader

- Liz suggested the possibility of using SQL database as opposed to excel file to store customer information

  - We are using C#, which has this capability.

- We discussed the code for the microcontroller main program and what should and should not be implemented as an interrupt.

  - The flow sensor definitely has to be an interrupt.

  - Schafer noted that the microcontroller has a limited number of external interrupts, which is about 8

- We discussed how many board we will need and decided about 2

  - One board for the microcontroller

  - One board for the light sensor bc it will likely be far away from other board

  - The emergency stop won’t need a board

  - Mark said circuitry is already done for boards and will finish putting it all together ASAP

- We discussed additions to client/server program

  - Needs to be implemented into GUI

  - Must verify that correct drink order and number appear on both bartender and GUI

  - Need to ensure queue updates correctly when bartender indicates order is completed and that server can interrupt client to updater current drink number on GUI

    - Discussed how to make it so bartender can delete from list and Mark suggested this could easily be implemented by keeping orders in an array