MEETING MINUTES – 3/28/2011

Team: AutoBev

Leader: Elizabeth Clark

Minutes: Lorena Garcia

Present: Alex Macomber, Mark Pomerenke

- Subsystem Demo Feedback:

- Schafer said the demo went as expected, but he still wants to see the implemented flow sensor and is yet to have a feel of how we expect everything to work together (will be seen in next demo)

- Flow Sensor Update:

- Lori contacted Swiss Flow and group will receive 2 new free sensors (probably within next 2 wks) in exchange for sending them the final project report

- Board Design

- Mark looked over board design and the powering is correct for the flow sensor

- Discussed appropriate resistance needed in flow circuit

- Mark fixed switching circuit and going to check if it works with program after meeting

- Discussed type of sensor to use to detect cup:

  - Schafer suggested a mechanical switch

  - Mark is going to look into what type of sensor to use and modify board appropriately

- User Interface Adjustments

  - Integrate with database

  - Card numbers to identify person (track one of credit card)

  - Implement error-catching statements

  - Verified that there is still functionality when more than one COMM port is in use

  - Discussed adding a section on each form to show current drink order being served

- Could do these on each form or have separate form showing at all times

  - Bartender will have unique card that will access specific place in database

    - Volume poured while changing keg will not be charged to anyone but will be monitored

- Microcontroller Code

  - Liz began implementation of byte error checking

    - Will stop pouring and report error back to computer

  - Handle cases of byte error with error message on PC and by stopping pour

  - Convert pulses into volumetric equivalent on PC side (will have MC report pulses to PC in integer amount)

- Bartender Interface

  - Lori is still working on getting instant response from bartender to customer upon received data

    - Problem with loop not allowing form to update visually

    - Need to figure out how to do without loop, but also without button

- Database

  - Need to take totals stored for the night and run a final transaction