Memorandum

To:  R.M. Schafer
From: Team AutoBev
Date: February 28, 2010
Subject: Meeting Six Minutes

Team Leader: Lori

Minutes: Mark

- Updates/Questions:

- Continued testing communication between user interface and microcontroller

- Modified client/server programs for bartender interface and integrated client code into GUI

- correct drink and order number appear on bartender/ user interface

- queue is updating correctly when bartender indicates that order is completed

- server/bartender can interrupt client to update current drink order number on user interface

- GUI

- To do: work on how to connect to SQL database

- each order has assigned number,

- Parent: customer

    - - orders /order details – quantity, unit price, time stamp

  - - track one

  - - user preferences

Input:  System needs to run a tab and dump out total, and run card and output receipt demo as complete as possible

- Serial Interface

- To do: Finish working on serial protocol

- number identification

- sends pulse rate 100/s

- Microcontroller

- To do: Continue working on code for main program

- Identify better microcontroller (less inputs/outputs)

- Need to finish code for proximity light sensor to detect cup – need indicator to tell if cup is there, if cup doesn’t work need an override button.

- Idiot proofing

- Physical switch

- Bartender Interface

- To do: Get Form to replace console on server side

- Data receive functionality in main program

- Board

- To do:  Finish board designs in Eagle.

  - Microcontroller choice – needs better research, get bigger than .5 mm spacing.  Less I/O.

    - pic18.  Hand build board. 5 day lead time.  April 1st.

- Additional questions

Go to market design

  - - physical layout, multiple beverages to same location

  - Email turbotap to see about free tap for perfect pour.  Uniform pour.

Getting rid of foam, running beer to get a good pour.

Free pour card – student ID, override code.