AGENDA – 1/31/2010

Team: House Rules

Members: Tom Enzweiler, Adam Mahood, Christina Powers, Paul Scanlon

Lead: Adam Mahood

Minutes: Christina Powers

Week 2 Agenda

- Discuss developments made on mechanical system – 10 min

  - Meeting with Stanisic

  - His suggestions moving forward

  - New challenges

  - Possible effects of new mechanical decisions

- Discuss developments made on software systems – 10 min

  - Demo GUI so far

  - Discuss stumbling blocks

  - Interfacing Arduino w. Servo motors

- Refined Timeline

  - Mid-February

    - Fully functional software that will allow play of 10-cup per side round (no re-racks)

    - Mechanical axes done

  - End of February

    - Integrate software with the mechanical system

    - Make initial designs of the magnetic latching system

  - Mid-March

    - Construct magnetic latching system

    - Design Custom Coasters