Team: House Rules

Date: Monday, February 7, 2011

Place: SR 110

Leader: Christina Powers

Minutes: Paul Scanlon

Week 3 Meeting Agenda

- Mechanical System – 10 minutes

  - Done:

    - Received parts for one belt and two pulleys for y-axis

    - Drilled holes into two of four metal brackets – drill stopped working and Natalie is looking into getting a new drill bit

    - Assembled one pulley

    - Tom has been in communication with third party consultant concerning material selection and drawer slide options

    - Ordered parts for second y-axis and x-axis – 4 pulleys, 2 belts, 8 brackets, 8 bearings, and 8 collars

  - To do:

    - Need new drill bit so we can drill through the rest of the metal brackets to assemble pulleys

    - Decide what is going to move on the x-axis

      - Waiting to hear back from third party on options and possibility of using a drawer slide here

    - Mounting between slides and crossbeam needs additional screws

- Software – 10 minutes

  - Progress update

  - Demo

- Plan for upcoming week – 5 minutes

  - Mechanical System:

    - Receive all the parts for the 2 additional belts

    - Assemble pulleys

    - Drill through brackets

    - Attach pulleys and belts to table

- Questions/Comments – 5 minutes