Team: House Rules

Date: Monday, February 14, 2011

Place: SR Learning Center

Leader: Paul Scanlon

Minutes: Tom Enzweiler

Week 4 Meeting Agenda

- Mechanical System – 10 minutes

  - Done:

    - Met with Professor Stanisic about parts solutions

    - Used CAD machine to cut HDPE blocks for pulley assembly

    - Received all pulleys/belts/bolts and only waiting on aluminum track to arrive

  - To do:

    - Need to order rollers for x-axis

    - Start construction of XY table – discuss timeline

    - Decide whether to move forward with a smooth or threaded shaft

- Software – 5 minutes

  - Progress update

- Magnetic System – 5 minutes

  - Done:

    - Talked to Professor Seabaugh and can acquire NdFeB magnets for testing

    - Acquired a servo motor for engaging/disengaging magnetic latching

  - To do:

    - Figure out if servo motor can interface with computer through Arduino or if Motor Bee must be used instead

    - Work on acquiring metal sheet to test NdFeB magnet’s ability to latch to metal sheet in all cups

- Plan for upcoming week – 5 minutes

  - Construct as much of the XY table as is possible

  - Continue progress on magnetic latching and software subsystems

- Questions/Comments – 5 minutes