Team: House Rules

Date: Monday, March 7, 2011

Place: SR 216

Leader: Paul Scanlon

Minutes: Adam Mahood

Week 7 Meeting Minutes

- Have a new carriage design that is much more stable and secure

- Attached the belt to the new carriage

- Considering options for better stepper motor(s)

- Mounted the motors onto the table using metal brackets

- Have found plastic tubing that can couple to motors to the shaft

- Software progress is coming along well

- Need to start testing