Meeting minutes for Team IC-U       Date 1/25/2011

- Finalize list of components and subsystems

  - No major problems here

  - Revisions added in red to list at end of document

- Determine action items

  - Revisions added in red to list at end of document

  - Added section devoted to determining USB functionality on ARM

  - Added section devoted to determining I/O basics

- Finalize schedule and personnel assignments

  - For next meeting: Gun triggering and measurements, weight/balance of mount, gun mount

- Wrap up and any further questions

  - Make spread sheet for action items

Team Leader: N. Bosler

Note Taker: T. Florencki

Gun

Determine how gun is triggered

How we trigger the gun

Gun operating requirements

-CO2, Paint

Weight and Balance

Servo

Determine which one to purchase

How to control

torque and speed requirements

Hi-res Capture

What camera to use (would like zoom capabilities)

-Budget

-USB/SD storage

Data Storage on or off camera

Combine with webcam?

Web camera and tracking

Find type of camera

-drivers for USB or COM

Software interface with drivers

Power

Power Board?

-AC to DC converter

Power Req

-Gun (need to measure)

-ARM (5v regulated), what current?

-Servos

-Cameras

Testing/Calibration

Map web camera view to physical servo locations

Software

Convert Python to C

Write I/O control code

Write camera control code

servo control code

Algorithm refinements

Housing

Finalize design concept

-Turret Mount

Exterior access to controls

What cables to run

Weather proofing

Indicator lights

Interface/Internet

Physical on/off switches

-on case

Web control/ssh

-streaming video?

-ssh for simple control

Action Items:

Lead personnel:	Item:	Due Date:	Completed:

Team	Gun triggering and measurements	Feb 1

Team	Weight and balance of mount	Feb 1

Team	Gun mount	Feb 1

Tim, Matt	Basic I/O on ARM	Feb 8

Odaro, Matt	Purchase Servo	Feb 8

Nick, Tim	USB functionality/ determine cameras	Feb 8

Matt, Tim	Power Requirements	Feb 8

Nick, Matt	Webcam Control Code	Feb 15

Matt, Tim	I/O Control Code	Feb 15

Nick, Odaro	Python to C	Feb 22