Senior Design Meeting 02/01/2011

Overview of last week’s action items with Schafer

- Took voltage measurements from gun

- Fired the gun through external circuit

- Option of powering the gun (9V) externally also

- Gun weighed at 4.4lb

Current Discussion

- Mounting:

  - using screws from the gun to mount onto a bracket

  - recoil (not much)

  - pan/tilt from the side

  - counter weights

- Range of the gun

  - Nick: paint balls accurate up to about 40 feet

- Team reordering

  - Teams of two

  - Dependencies: Camera choice (and a lot of further decisions) depends on USB functionality (major issue). Odaro will schedule meeting with Yakov

- Gun gas tank

  - CO2 cartridge option? Not ideal

  - Remote tank must not interfere with the gun motion

- Gun stand/mount

  - Natalie can give us access to the workshop

  - There is a metal shop in Cushing

  - Wood is an option