Senior Design Meeting 02/01/2011

Overview of Action Items

- School Cancelled caused numerous delays

- Servos good to go

- Pan/tilt systems: generally too expensive to buy to be able to hold our gun/ decided to build our own while still keeping an eye on pre-built systems

- DIO status: incomplete

- Webcam status: should be a driver with linux that can work with a webcam, but the webcam must be compatible

Current Discussion

- Mounting

  - For now, will go with making our own but keep eyes open for a good pre-built one

  - Use a 2-1 gear ratio

- Webacm

  - We believe Debian has (or can easily get) a driver for universal webcams

  - Need to find a webcam from ‘the list’

- This week’s action items mirror last week’s

  - Servos decided on but need ordered

  - Get a ‘proper’ webcam to test driver and functionality with arm

  - Compile power requirements (voltages/ currents) for things we have and make educated guesses on what we don’t (high res cam will use usb power)

  - DIO functionality- email company for help