Meeting agenda for Team IC-U       Date 2/15/2011

- Review of last week

  - I/O functionality working

  - Order submission (servos, etc.)

Servos have not yet been ordered due to gearing questions.  Will be ordered by the end of the week

- Current Issues

  - Low-Level Design

    - Hi-res camera issues

Possible solutions were discussed, Disassemble old camera, USB controlled camera, robotics camera w/ dedicated storage.  For LLD we need to decide on a course of action and go with it.

    - Ball bearings/ gears

Use HDP instead of ball bearings for similar results, timing belt instead of gears.

    - Other questions?

  - Using a ‘laptop charger’ as ac/dc converter

Should be a good choice

  - Servos: 6V and < 1A | 5V and > 1A

Variable regulators can source more current, and would solve this problem

- Action Items for next week

  - Figure out interrupt coding on ARM

  - I/O code (Tim)

    - I/O servo control code

    - I/O gun-firing function

  - Python to C code (Nick)

  - Purchase webcam + USB functionality (Nick & Odaro)

  - Layout for Power Board (Matt)

  - Purchase materials for mounting scheme(Nick & Matt)

- Wrap up and any further questions

Team Leader: M. Wohlwend

Secretary: N. Bosler