Meeting Minutes for Team IC-U       Date 2/22/2011

- Review of last week

  - Order submission (servos, etc.)

  - Amazon order arrived (CO2 cable, power brick, webcam)

  - High Res Camera Update (use camera from graphic department)

- Action Items from previous week

  - Figure out interrupt coding on ARM – tied to servo control – not assigned to anyone

  - I/O code (Tim) – able to fire gun with code

    - I/O gun-firing function

  - Python to C code (Nick) – made some progress on this

  - USB functionality (Nick & Odaro) – need to get going on this

  - Layout for Power Board (Matt) – waiting on decisions about unresolved items

  - Purchase materials for mounting scheme(Nick & Matt) – waiting to get servos

- Action items for next week

  - Interrupt/servo code (Tim and Odaro)

  - USB functionality (Team Priority)

  - Layout for power board (Matt)

  - Python to C (Nick)

  - Purchase mount materials (Nick and Matt)

- Wrap up and any further questions

Team Leader: N. Bosler

Secretary: T. Forencki