Meeting Minutes for Team IC-U			Date 3/8/2011

- Issues with ARM board

  - Interrupts: cannot yet figure them out

  - Schafer: possibility of using another microcontroller for interrupts with the ARM?

  - Nick: Issues with USB – problems downloading libraries to work with camera, embeddedarm.com guy cannot help

  - Difficulties finding resources to learn the stuff

- Resolution

  - Must figure out a contingency plan by the end of the week

- Meeting with Yaakov tomorrow

  - Make further decisions from there

- Other updates

  - Nick is almost done with the Python to C translation

  - Matt is almost done with the board layout

- Other ideas

  - Using a control circuit for the servos to generate the control signals

Team Leader: Tim Florencki

Assistant: Odaro Omusi