Meeting minutes for Team IC-U       Date 3/29/2011

- Review of last week

  - Gun Mount

Mostly completed, waiting for gears to come in

  - Servo Control Code

Completed

  - Open CV libraries and code conversion

Need to determine source of open CV error in running the code

  - Decide what info to send via RS232

8-bit words with position data

- Current Issues

  - Order more parts for Gun Mount

Need to get 2 in axel, and 2 more axel mounts

  - Order ARM replacement – cost lowered by acquiring free used HDD

Very good cost

  - Serial – find linux machine with serial port or get a usb>serial adapter

- Action Items for next week

  - Decide on a microprocessor

  - Get RS232 communication between kit board and computer

  - Apply RS232 communication to servo positions

  - Complete a microprocessor board layout

- Wrap up and any further questions

Awesome Leader: M. Wohlwend

Office Management Assistant: N. Bosler