Meeting minutes for Team IC-U       Date 4/5/2011

- Review of last week

  - Gun Mount – still looking for axel

  - Computer Board Assembled with Ubuntu/OpenCV installed - wooo

  - RS232 Functionality – need a part to convert to suitable voltage levels

  - Microprocessor Selection – make sure it works with the programmer

  - Board Design – making progress, will be done this week

- Current Issues

  - C code is not operating as expected – getting help from outside sources

- Action Items for next week

  - Submit board to board house – add things to make debugging easier

  - Apply RS232 communication to our exact needs – use max232 part

  - Finish microprocessor code

  - Fix video code

  - Work on overall system code

- Wrap up and any further questions

Lord of all He Sees: N. Bosler

That guy that is helping him out: T. Florencki