BareNaked Lasers

Team meeting Agenda

2/12/13

Recap:

- Received laserpointers, took them out of casings and tested how to make them work without casing

  - With voltage source, we were able to get lasers to work, unfortunately we shorted two of them and they burnt out.

  - We need to order 6 more lasers to complete order

- Billy: found microcontroller we need.

- Ty: fog machine broken. Ordered new one which will arrive on Wednesday

- Chris: Range finder is programmed and working, we are waiting to test with fog machine.

This week:

- test rangefinders with fog machine, as well as laser visibility in the fog

  - could also start finding ways to mount lasers and rangefinders together

  - discuss best ways to do this, also how it will fit with casing

- Discussion of how to proceed with sound

  - Need to start thinking about board and what needs to be on it

  - At least have some code to work with for sound even if we don’t have right board

- Any final points to discuss?