Meeting Notes:

2/5/13

- Rangefinders:

  - Wide beam rangefinders unavailble in US

  - Switch to narrow beam?

  - Important to have accurate rangefinders- main part of project

  - More costly, but worth the cost

- Lasers

  - Got the ones off amazon.

  - Cheaper. 5mW green

- Sound

  - Need to consider other microcontroller requirements -a to d circuits

    - Second microcontroller by lasers responsible for sensing lasers sending info to main microcontroller

  - Unity gain buffer because of longer board distances

  - Wave tables - to start only save to play one note, work on duration later on

  - How do you store a wave file and send it to speakers

    - break it up in time samples and send to d to a and amplify

    - mp3 require coding and decoding

- Fog machine

  - Will it interfere with sensors?

    - need to test with sensor to find out

  - Shouldn’t set off a smoke alarm

- Next week

  - Test fog machine with sensors

  - Test lasers upon arrival

  - Concrete plan for generating the music notes

- Power source

  - Based on amp

  - Could use a powered amp