Open Sesame

Agenda

11 February 2014

Meeting Leader: Jane McGuinness

Secretary: Angie Savela

- General Items

  - Expectations for demo

- Subsystems

  - Door Status Subsystem

    - New progress: addition of real-time timer

    - Still incomplete:

      - Write up

      - Demonstration

  - Camera Subsystem

    - New progress:

      - Establishment of 2-way SPI communication between Imp and microcontroller

      - Verified/set-up camera functionality

      - Breadboard camera to kit board

    - Still incomplete:

      - Camera controls code

      - UART between camera and microcontroller

  - Phone/App Subsystem

    - New progress: Establishing internet connectivity in progress

    - Still incomplete:

      - Using internet connectivity to communicate with imp cloud

      - Identify what network the device is connected to

  - Garage Communication Subsystem

    - Open questions:

      - What type of receiver garage motor circuit uses

      - Interpreting remote transmitted signals via USBEE

      - Uncertainty about HCS362 encoder (HCS410 encoder) compatibility

    - Plan B hardwiring option for demo?

- Additional Items

  - Alternative meeting times for demos:

    - Thursday: 8:30 AM

    - Friday: 9 AM, 4:15PM

  - Additional questions/concerns