Open Sesame

Agenda

1 April 2014

Meeting Leader: Jane McGuinness

Secretary: Angie Savela

- General

  - Eagle board design draft submitted for approval

    - Use cable connector for camera

    - Screw terminals for user connected wires

    - Now need to order parts

  - Action item list updated through end of project

- Subsystems

  - Door Status

    - Code

      - Microcontroller code being integrated

      - Imp code added to request status

      - Feature added to display time since change

    - Options for demoing functionality being considered

  - Camera

    - Imp-side code merged and microcontroller code being merging

    - Waiting for server to send picture

  - Phone/App

    - Waiting to hear from Yaakov

      - Told not to pursue both options

      - Chose original plan – basic web server

    - Continuing to update UI for app

    - Planning server-app photo transfer

    - Considering home Wifi connectivity feature

  - Wall Control

    - Hardwire

      - Switched to AQY21 relay (normally open)

      - Attempting to control light

        - Outputs of relays tied in order to connect to motor

        - Determining capacitance for delay time

          - Tried matching wall panel capacitor value – 1 uF

          - Calculated time constant, tried 10 uF

      - PCB – know resistors and capacitors placement, but not values

    - RF option

      - UART, SPI, ground, VDD header pins incorporated into the board

- Additional questions/concerns

  - Other possibilities

    - Demo options

    - Designing product package

  - Additional questions/concerns?