Open Sesame

Minutes 04-15

Secretary: Denise Garcia

- Jane and Angie combined code – tested: successful

- Turn motor on/off using app

- Decision: no more RF (but included in write-up, future option)

  - If pursued as project, could work with companies to specialize to their product

- Veronica and Ka Hin met with Yaakov

  - Can access the EE server, can they run PHP (still waiting to hear back)

- If board requires revisions, it’s mostly too late (conceivably one or two days); at this point, cut traces and solder

- Working to streamline phone – imp – microcontroller system (still in raw stage)

- Still need to shop for demo supplies (possibly at some point today)

  - Bring in pulley, carriage after Easter

- Work with Natalie on storing some of our larger demo supplies

- Demo by END OF NEXT WEEK (looking for functionality, run the motor but not actually moving anything)

- Researching feasibility of wifi detection: is it possible? Wifi proximity sensor?

- Board takes priority but physical demo also can be worked on over break

- Email Prof. Schafer with dates for our pre-demo (Friday morning, 9?) later next week

- Might have to go back and add solder; add decoupling capacitors to short power to ground connections

- Look for infinite resistance between power and ground pin (use voltmeter

- No meeting next week (arrange time after break)