Open Sesame

Minutes

18 March 2014

Meeting Leader: Ka Hin Lee

Secretary: Veronica Martinez

- Subsystems

  - Door Status

    - No changes

      - Main thing to do: design circuitry for PCB board, figuring out what is needed

  - Camera

    - Decode image

      - Try to set up one server between what imp needs and what phone app needs

      - Camera has 4 pins we will need to make final connection, soldering

      - Camera end is JST connector; other end can be anything (recommended 6 pin roller??)

    - Save image on web server

      - Server can be on PHP?  talk to Yaakov about this

      - DHP used in past

      - Wants SQL light, if using database

    - Send image to phone

  - Phone/App

    - Improve UI

    - Get photo image from web server

    - Identify and recognize a specific Wi-Fi network

      - Once phone can identify network, can maybe do something automatically (i.e. open the door, etc.)

    - Improve method of sending signal to IMP

      - Text message notifications?

  - Wall Control

    - Design breadboard circuit

      - High priority in order to get PCB designs finished with enough time for review before they are sent out (by the end of this month)

    - Test breadboard circuit with motor

      - Need light bulb

- Additional Items

  - Integrate all subsystems

  - Design PCB board for wall control

    - Want to get PCB board designed by the end of this month, so that Schafer can review to

    - There is a DC-DC converter on board  need to look into whether we can use it

  - Additional questions/concerns