Open Sesame

Minutes

25 March 2014

Meeting Leader: Veronica Martinez

Secretary: Jane McGuinness

- Subsystems

  - Door Status

    - No changes

          - Will most likely implement on board using screws so user can easily attach variable length wires

  - Camera

    - Progress on hold until server issues resolved

          - Considering requesting both types of servers so a faster check of ability to send picture to the internet can be done

  - Phone/App

    - Meeting with Yaakov – 2 options for server setup

      - Option A: web app using JQuery Mobile

        - Node.js server in JavaScript

        - SQLite database catalogs garage door activity & stores info     2-way HTTP communication with IMP

          - More scalable, more abilities

          - http will enable easy communication between imp and server

          - browser to server will be most difficult (communication through web sockets)

          - will set up server ourselves, can consult Yaakov for advice

          - don’t need to scrap previous work, just translate and add

          - server set up includes built in security options

          - user will access website through phone’s web browser, not an app

          - may still need an app in order to do the home wifi detecting approach response

          - assign additional people to help with the increased work load

          - keep all old material as a potential plan b to be switched to in early April if necessary

          - include a description of this method in final documentation regardless

      - Option B: web server takes a picture, stores it, & sends it out

          - Will request from Yaakov to allow us to confirm picture sending earlier

  - Wall Control

    - PCB circuit design

          - Full hardwire implementation high priority to include on PCB

    - RF option – on hold

- Additional Items

  - PCB board designs in progress

          - Must be completed by end of week – highest priority

          - Will include:

            - PIC connection

            - Wall wart power supply connector

            - Reset button

            - Door status resistors and screws (3) for user to connect switches

            - Electric imp “breakout” board circuit, built in (on edge for user access), need imp part designed

            - Camera connection (with necessary 5V power) and convenient angle/location

            - Wall control – probably screws (2) to connect to garage motor screws, also relays; potential bank of pins for possible RF option later (SPI, UART, I/O pins)

  - Need to update action items list to reflect next integration steps for next design review – design review date? –most likely early April (full demo is week of April 21st)

  - Additional questions/concerns – getting website back up and running