Senior Design - Glucometer

Meeting Agenda

January 23, 2015

Glucometer Subsystem Requirements

Casing - System Requirements (Ish Amegashie)

Overview of Objectives for February 20

- Determine preliminary dimensions for pen-cap design using data available in the market place as a standard.

- Complete CAD outline for intended design of the prototype with included approximations for subsystems to be accommodated.

- Finalize choice of how pen-cap is expected to interface with pen with considerations for universality

Schedule:

Week of Jan 25-31:

• Propose preliminary dimensions for pen-cap design using data available in the market place as a standard

• Outline subsystems intended to be accommodated in final pen-cap design

Week of Feb 1 – 7:

• Outline the different subassemblies intended to make up final pen-cap design

• Clear preliminary design with team with input about subsystems to be housed

Week of Feb 8 – 15:

• Propose penultimate CAD design for pen-cap

• Determine shortlist of options available for interfacing pen-cap and pen

• Integrate design proposals from components developed by team members

Week of Feb 16 – 20:

• Produce final CAD design of components and subsystems

• Decide on final interface option between pen-cap and pen

Online Database - System Requirements (Sofyan Saputra)

Overview of Objectives for February 20

- Skeleton backend database available for both the web and mobile platform that will be able to be used to store basic glucometer data

- Create login interfaces for the web and mobile platforms and use that to access each user’s individual database

- Be able to display tables for the data (sample test data) on both the web and mobile platforms

Planned Database Schema

User(UID, FirstName, LastName, Weight, Age)

Measurement (UID, Timestamp, BloodSugar)

Schedule:

Week of Jan 25-31: • Evaluate database hosting sites (Amazon RDS, Scaled DB, Joyent)

• Select hosting site and set up account and tables

Week of Feb 1 – 7: • Connect to database on web interface using Python/Django or Ruby on Rails

• Create login interface that will identify each unique user

• Develop primitive tables for displaying the data

Week of Feb 8 – 15:

• Figure out how to connect to the same database on the Android and iPhone platforms or how to get a database connection working with HTML 5

• Create mobile login interface that will identify each unique user

• Develop primitive tables that conveniently displays the data on the mobile platform

Week of Feb 16 – 20:

• Ensure that data can be displayed in a convenient manner for the mobile portion

• Ensure integrity of data between the mobile and web platforms

Glucometer – System Requirement (Mike Williams)

Overview

- Measure current from testing strip

- Convert current to voltage

- Amplify voltage

- Analog to Digital Conversion interface on the microcontroller

- Convert digital voltage to associated glucose level

- Save last 20 glucose readings and associated timestamps using an EEPROM

- 3.3 V power line

- PIC microcontroller (PIC16LF1782-I/SS)

Schedule:

Week of Jan 25-31:

• Complete a final design for the glucometer

• Order parts as early as possible

Week of Feb 1 – 7:

• Implement design on a breadboard

• Be able to do a basic reading of blood

Week of Feb 8 – 15:

• Refine the blood reading and tune it for accuracy

• Work to show results through the LCD screen

Week of Feb 16 – 20:

• Fully implement the glucometer, microcontroller, and LCD screen

LCD – Subsystem Requirement (Matthew Henne)

Overview

- Display glucose level from glucometer

- Serial connection to microcontroller

- Buttons to interact with the glucometer

Schedule:

Week of Jan 25-31:

• Choose an LCD and complete a final design for the LCD

• Order parts as early as possible

Week of Feb 1 – 7:

• Implement design on a breadboard

• Be able to display messages on the screen

Week of Feb 8 – 15:

• Work with glucometer to integrate together

• Work to show results through the LCD screen

Week of Feb 16 – 20:

• Fully implement the glucometer, microcontroller, and LCD screen

• Have buttons that will interact and improve the user interface

Bluetooth – Subsystem Requirement (Chris Homa)

Overview

- Transfer glucose readings and associated timestamps to smartphone

Schedule:

Week of Jan 25-31:

- Establish bluetooth connection between smartphone and
nRF8001 Dev board

By Week of Feb 16:

- Transfer data between Board and smartphone. Data for this
will replicate expected glucose reading data.