Glucometer

Team Meeting Agenda

April 17, 2015

- Review – What has everyone done?

  - Matt – EEPROM status

  - Sofyan – Charts

  - Ish – Comments on first iteration of lancing device and overall casing CAD

  - Mike – Low Power, Button Interrupts, and Clock Feature

  - Chris – BLE receive and clock update

- Outstanding items

  - Documentation – sections 1 – 6 due by next Friday

  - Website

  - Board Soldering

  - Blood sugar testing with control solution

- Dates

  - Friday, April 17, 2015: documentation (1-6) and completed code & soldering of parts

  - Monday, April 27, 2015: Pre-Demo of complete system

  - Wednesday, April 29, 2015: Full assembly, documentation full draft complete

  - Thursday, April 30, 2015: Website complete, Documentation Complete, Sleep and prepare for demo the next day!

  - Friday, May 1, 2015: DEMO!!!