Senior Design – Glucometer

Team Meeting Minutes

February 13, 2015

- Proposal to move our weekly scheduled meeting to 8:45AM on Tuesday.  This will begin on the week of February 23- 27.

- Demos

- Matthew – Send data from microcontroller to the LCD screen

- Chris – Be able to send data from the Bluetooth chip to a terminal app on his phone

- Sofyan – Have the Google login take you to your own private data tables to edit manually.

- Mike – Read blood.  Use Pic16 for the demo; develop the pic24 later.  Ample Tech has responded and can send off-the-shelf test strip connectors; meanwhile, use brother’s old glucometer.  Using a 4-pin test strip connector.

- Ish – Have a preliminary CAD of the lancing device and ideas to hold the cartridge.

- Updates

- Sofyan – Developed Google login screen.

- Matt – Should go with SPI over I2C.  The screen is too big.  A more rectangular screen to fit the slender pen cap design. Will work temporarily for the 1st design review.

*Send an email to ask for a 10 MHz crystal and proposal to change meeting time