Updates:

LCD Screen:

Code is compiling, but LCD is not working problem. Problems should be ironed out shortly, then work will begin with EEPROM

Bluetooth:

Phonegap app connects to board, but receiving error on transfer.

CAD:

Final decisions regarding lancing device firing method. Lot of progress recently.

Glucometer:

Temperature sensor is next thing to be implemented. ADC code is still in progress.

Action Items:

- Website.

- Board Design – aiming for first iteration done by Tuesday (demo Thursday)

- Continue working with Trello

- EEPROM

- Order samples of planned microcontroller