Glucometer

Team Meeting Minutes

April 17, 2015

- Boards are ordered. Should arrive next week.

Mike

- Low-power mode will be run in idle mode, not sleep

- No crystal to keep accurate time in sleep mode

- Interrupts are set up but working fully yet

Matt

- EEPROM code

- Basic read and write functions written.

- Needs to test and add to FSM

Sofyan

- Charts are functional

- Need to touch ups to make pretty

Homa

- Clock send not working yet

- Going to use standard unix timestamps

Ish

- Parts didn’t come out well

- 3D printer cannot not handle a part so small

- Will explore other options