Agenda (01/26/2015)

Subsystems

Communications:

- Use of IR or RF system

- Components (microcontroller, transceiver…)

- Signal transfer ( I2C or SPI)

- Max distance without interruption

- Circuit breaker to prevent potential damage

- Ways to prevent misuse

- Remote control settings ( including position/location in the room)

- Structure

- Features (how many buttons?)

- Charging/powering options (batteries)

Device Structure:

- Speed control mechanism:

- Circuit elements (TRIAC, etc.)

- Speed settings (discrete values)

- Account for mixer misuse

- Mixer modifications:

- Raising and lowering mixer head

- Speed adjustments

Safety Concerns:

- Ability to notice unexpected events that may interfere with process

- Standardize process to minimize misuse

- Optimal execution time

Plan of Actions

| Subsystems | Things to do | Assignments |
| --- | --- | --- |
| Microcontroller | - Design board - Create program - 2-16: know inputs and outputs for the microcontroller | Project leader: Karina Dube |
| Signal Transmitter/receiver | - Send signal from remote to mixer - Figure out system and protocol to use (IR, IF, I2C, SPI) - 2-16: send signal between two boards | Project leader: Justin Erman |
| Speed/ motor control | - Figure out what speeds we’ll be using - Figure out max. times for auto shutdown (in terms of clock cycles) - 2-16: show a manual control of the mixer | Project Leader: Matt Martin |
| Power | - Determine what type of batteries and possibly a charger for remote - Account for safety issues - 2-16: final design of the remote and ways to power as well as how long batteries last (interface) | Project Leader: Arnaud Bacye |
| Mixer changes | - Look for automated ways to raise and lower head of mixer - How to lock mixer - Figure out what internal components can be modified - Relevant for Design review? | Project Leader: Justin Erman |
| Interface | - Personal assistance (voice signal, text, color coded) to prevent misuse - Figure out which buttons to use (size, shape) | Project leader: Karina Dube |