# Meeting Minutes: Wednesday, January 13, 2016

Team: grEEn

Team Leader: Bridget

Note Taker: Kara

Present: David, Dr. Schafer

This was the first meeting so there was no progress to be discussed. Instead we discussed the HLD feedback.

  - We decided to plan on using the ESP8266 without an additional microcontroller

    - After experimenting with the ESP8266 dev kit we should know more about the capabilities

    - We will design a board that includes all out sensors and powering devices in addition to the ESP8266

  - We have to look into power consumption and energy density to determine our power supply

    - We decided solar charging would not be the best option because of our indoor application

We spent the second half of the meeting discussing open questions

  - Information Updating

    - We decided on periodic updates

    - ~ 4-6 per day

  - Inside vs Outside

    - We decided that an indoor use is the most practical

  - MQTT is designed for IOT

    - MQTT publish/subscribe

    - Read the latest published information when the app asks for an update

  - How to input SSID and Password

    - We discussed using Bluetooth as an alternative to serial

      - Excessive hardware that is only being used one time

    - We decided to go with serial input

      - More simple, eliminates excessive hardware

      - This also allows for potential recharging capabilities

  - Range Testing

    - We plan to experiment with the ESP8266 dev kit

      - Test range

  - Moisture Detector

    - We decided to get a commercial available moisture detector

      - Order it

      - When it arrives we will begin to experiment with amplifier circuits to amplify the output signal

Lastly we discussed what had to be done by next week’s meeting

  - Assign roles for each team member

  - Choose subsystems and create a rough timeline

  - Order components

    - Moisture Detector

  - Get breakout room and cart key

  - iOS vs Android Studio

    - Research MQTT libraries

  - Experiment with ESP8266 Dev Kit