SmartSurge

Weekly Meeting #2

January 18, 2016

Participants: Adam Rainey, Joe Kostek, Patrick McCullough, Professor Schafer

Meeting Notes

Updates on weekly progress:

Pat:

- Successfully completed the blinking light program via Arduino, not through MQTT

- Completed further research with respect to the access point and Wi-Fi integration

Adam:

- Completed further research with regards to the application

- Leaning towards using iOS rather than Android for the sake of convenience

- Research which MQTT client to use

Joe:

- Completed the physical wire that will eventually power the device

- Need a different type of breadboard to use desired op-amp for test circuit (the horizontal gap is too wide for the op-amp to fit across)

- Began researching I2C software integration

Potential goals to meet in the upcoming week:

- Need to figure out how to measure power for the physical build

  - nominal rms value, Hall effect

  - current sensors have low resistance, they may be a viable option

- Achieve functionality with blinking light using MQTT

- Properly lay out web page application requirements

- Look into developing an iOS application