Smart Surge – Meeting #3 Minutes

Date: 01/25/2015

Time: 8:50 AM

Note Taker: Joe Kosteck

8:52 AM: The meeting began after the arrival of all group members and Professor Schafer.

8:53 AM: Adam delivered an update on his progress with programming a user interface. The group has decided that an iOS application is necessary. Thus, Adam has begun tutorials in the Swift language and will experiment with XCode. His goal for next week is to create a simple user-interface.

8:58 AM: Joe states that the prototype model of the surge protector is progressing. Physical model construction is almost complete, and the provided current sensors can be easily implemented into the current circuit.  To complete the model, he will need to order high-voltage capacitors and newer current sensors, as the provided ones are obsolete. His goal for next week is to finish the physical build.

9:05 AM: Patrick described how the scripts that Professor Schafer provided are still not working.  Professor Schafer advised Pat on possible issues and how he should proceed.  Pat’s goal for next week is to successfully blink the light from a remote device.