SmartSurge

February 1 Meeting Notes

Participants: Adam Rainey, Joe Kostek, Patrick McCullough, Professor Schafer

Summary of Progress:

Joe:

- Got op-amp from Clint Manning; however, was faulty, then used op-amps from the design closet

- Hooked up current sensors and then used heat shrink

- Ordered capacitors – should be last step to build functional prototype

- Plans to finish in the next two weeks and then see what else he can help with

- Need to use I2C in order to use two currents sensors as there is only one A/D converter on the board

Pat:

- Got sample sketch program to compile with appropriate libraries

- Still needs to enable subscription through windows client

- Jumper is not necessary and can conflict with downloading code to ESP8266

- Plans to complete next steps with the server subscription and then become familiar with Arduino protocol on I2C and SPI

Adam:

- Downloaded tutorial for Xcode to build a general UI for mobile application

- Plans to talk to Kara and John for advice on application development

- Plans to design interface and then build with Xcode

- Will look for MQTT library for Xcode

- Plans to get functional interface by the next meeting and possibly find similar apps to experiment with

Important Dates:

- Next meeting is February 15

- First design review is the week of 2/29-3/4