SmartSurge

March 14 Meeting Notes

Participants: Adam Rainey, Joe Kostek, Patrick McCullough, Professor Schafer

Goals for the week:

Pat:

- Create an access point

- Login change functionality

Adam:

- Integrate multiple tabs into mobile application

- use private MQTT pub/sub clients, also research how to implement cloud based server to publish user information to

- Amazon web services (AWS1) should be able to deal with login/password information

Joe:

- Come up with new DC/DC converter solution on the physical design

- Receive the new SPI device

- Look up Eagle files that may be able to help with the board and schematic design

- Get the schematic done by the end of the week

Important Dates:

- Next meeting is March 21

- Second design review is coming up

- Final Demonstration Day is April 29th

- Easter Break meeting is Tuesday, March 29th