Smart Surge – Meeting #3 Minutes

Date: 03/21/2016

Time: 8:50 AM

Note Taker: Joe Kosteck

8:50 AM: The meeting began after the arrival of all group members and Professor Schafer.

8:53 AM: Adam delivered an update on his progress with programming the mobile application.  Since he struggled to create the app with XCode, he has scraped that platform and restarted using CoCoPods, with the help of Kara.  Since Kara has experience in programming mobile application, Adam should be able to consult with her if he runs into issues. Additionally, much discussion went into how data will be stored.  This data contains schedules for powering the device on/off and historical current consumption.  It was decided that most of this data will be held on the mobile application.  Additionally, commands will be issued to the device via MQTT from the app.

9:00 AM: Pat gave a brief update with regards to Wi-Fi integration.  He has found a library that will allow the device to ask for an SSID and password upon powering up.  The only issue is that it seems the device is not recognizing a stored SSID/password.  The use of nested function could possibly be used to alleviate this issue.

9:05 AM: Joe went into detail about his progression with the board design.  He asked a few clarifying questions in regards to which ESP device he should be using, as well as discussing wire-to-board connection options for the high current signals. He plans to have a first iteration of the board design by mid-week.

There was also discussion of meeting together on a more frequent basis, as the group must now begin integrating their components with each other.  Also, there was a reminder that the weekly meeting scheduled for Monday, March 28th is rescheduled to the 29th due to the Easter holiday.  The time of that meeting will stay the same.