SmartSurge

March 29 Meeting Notes

Participants: Adam Rainey, Joe Kostek, Patrick McCullough, Professor Schafer

Summary of Progress:

Joe

- Nearly completed board design

- Needs to find box-mounted push button switch

- Needs to be aware of mounting holes and silk screen in final design

Adam

- Got MQTT protocol to work through app using Mosquitto broker

- Added user interface buttons

- Needs to work on implementation of schedule/calendar

Patrick

- Enabled use of ESP device as access point

- Enabled use of changeable Wi-Fi settings for ESP device

- Needs to work on integrating ESP device with the physical prototype