SmartSurge

Weekly Meeting

April 4, 2016

Participants: Adam Rainey, Joe Kostek, Patrick McCullough, Professor Schafer

Meeting Notes

Updates on weekly progress:

Pat:

- Worked with Joe to get the switching and relays to work through the ESP device

- Access point is fully established

Adam:

- Achieved ability to connect and publish to a host server directly from the mobile application

- Calendar portion of the app is complex; will have to research the EPROM memory in the ESP device and see if a schedule can be stored in there

- Research how to connect to a host other than “localhost” without causing any build/compile errors

Joe:

- Board design is making good progress, only a small number of revisions are still needed

- DC/DC converter needs to be fixed (grounding issue) – use reference from Prof. Schafer to fix the issue

- Began researching I2C software integration

Potential goals to meet in the upcoming week:

- Joe and Adam will get together and work on schedule implementation and how to store the data in EPROM memory.

- Pat and Adam will work on the Wi-Fi integration in the app and storing a home network.

- Joe will finalize the board design and hopefully get it ordered before the end of the week.

- Joe and Pat will work on current sensor readings and look to achieve functionality and also figure out a way to store the information from the readings.