SmartSurge

Weekly Meeting

April 11, 2016

Participants: Adam Rainey, Joe Kosteck, Patrick McCullough, Professor Schafer

Meeting Notes

Updates on weekly progress:

Pat:

- Spent the week looking a solution to implement a timer

- Looked at getting a real time clock or an outside service like google

Adam:

- Was able to modify code to be able to publish using the clients provided by Professor Schafer

- May be unable to create unique usernames/passwords

- Similarly looked to implement calendar solution

Joe:

- Was able to accomplish I2C implementation

- Began documenting the device

Potential goals to meet in the upcoming week:

- Be able to store a calendar in EEPROM memory

- Pat and Adam will work on the Wi-Fi integration in the app and storing a home network.

- Joe and Pat will work on current sensor readings and look to achieve functionality and also figure out a way to store the information from the readings.