SmartSurge

April 18 Meeting Notes

Participants: Adam Rainey, Joe Kostek, Patrick McCullough, Professor Schafer

Summary of Progress:

Joe

- Wrote commands in Arduino for power readings and switching

- Should receive boards in the next week

Adam

- Published to server through application

- Demonstrated connectivity with application, server, and esp device with Patrick

- Needs to display tables in Xcode

Patrick

- Demonstrated use of network time protocol

- Needs to figure out setup with calendar on application and network time protocol

- Will look to integrate Joes arduino commands within existing code