- Schafer sent email about using refclock option

- Beau’s and Austin’s goal: have Schafer’s implementation working by Saturday

  - If it doesn’t work, at least he’ll be more helpful

  - Build and test the front end analog circuit

- Possible “modular” PCB design

- Charles’s goals

  - Get app to write byte to IP address by Sunday

  - Eventually get SPI to send to micro by Friday

- Jake wants to start on board design on Friday, have it done by next week

- Need to order ESP8266, order an extra codec of the same kind, and one different one

  - Maybe new one with more basic functionality

  - Need to order a PIC32 MZ2048

  - He likes digikey

  - Get two of everything

  - Negative voltage regulator

- Want to transform DSP into functions