April 20, 2017

Meeting Minutes

Meeting Leader: Garrett

Board Design

- Two JST connectors on breakout board?

  - they are in parallel, one of them just needs to be power/ground

  - we still need one to plug in the battery

- SparkFun can’t be made with the tolerances we are going for

  - traces are too close

  - we could have it made, but it would cost an arm and a leg, over budget

  - Schafer will try submitting it and seeing what they will say (probably won’t be made)

  - our breakout board was designed to work for the preexisting SparkFun board

- Order form

  - yellow parts on the list were the pieces we expected Schafer already owned

  - can’t say that parts cost $0

- Resend battery order form from earlier

- Connecting boards together?

  - solder between pins

  - they make things that will solder in, like risers on the side of Arduinos, sort of header pins that won’t completely solder the boards together, just female pins and header

    - will have groups of three

    - need a single (might have to cut a two)

    - email about these pins

- Will send updated board design

Website

- SFTP to get in

- Gina is having a hard time getting on

- Archival storage for all our documents

- Design is up to us

- Due date not set yet, though most of the documentation will be done by design review

- Schafer will be sending a memo with more info about deadlines

Packaging/Parts to Order

- We can use the 3D printers

- Can use makerbots for free

- Go through Natalie

- Would have to pay to use the larger machines, but test with the smaller machines first

- Can purchase materials for wristband on our own and get reimbursed

- Can’t have MOSFET sticking out

  - Potentially create a board for this

- We still want vibrator on the bottom side of the wristband

- Need to keep a hole for charging

  - Drill one in?

Design Review

- Next week, but we need our board built first

- Show him our lists of requirements and show him how we meet them

- Project presentations:

  - Show will run 1-5

  - Setup like a poster session

  - Other professors will be assessing

  - Pizza at 4

Additional Questions

- If the board can be made, can we get the nRF chip?

  - Should be available from Nordic on Digikey, not specific for SparkFun

Wrap up

- Send other board design

- Schafer will try to send in our second board

- Order form (battery, header pins)

- Schafer will order boards early tomorrow morning, no more after that