Team 2 Tremors

Agenda for 3/29/18 Meeting

- Progress updates

  - Calvo Jake

    - Able to connect and send Asci text messages between cell phone app and Rsl-10.

    - Added heat shrink strain relief to the EMS machine and soldered wires to the remaining buttons.

  - Linda Mike

    - Have begun working on the pcb schematic and will soon be moving to the board

- To be completed this week

  - Calvo Jake

    - Connect my laptop to the rsl 10 so that real accelerometer data can be sent between the rsl and a live FFT can be shown.

      - When I began doing it I couldn’t find the rsl 10?

    - Assist in the board placement and selection of the smd mosfets along with connectors

    - Place a connector on the end of the EMS wires

  - Mike Linda

    - Complete the board schematic

    - Begin working on the board layout

      - Issues with the Battery holder