2-22-2018 Meeting Notes

Linda: Got app from Nordic that can pair with Bluetooth, can send a byte of data. Started having issues with the I2C. Felt good with the Bluetooth so helped Mike a lot with fixing about the I2C.

Jake: Made circuit to control TV remote more. Will try to put it on board and control with microcontroller before subsystem demo.

S: What muscles will we target? What kind of signal?

J: We can control amplitude

C: We don’t know enough about which muscles specifically.

S: Can look up which musles are firing online.

L: Me and Jake now have access to the MAC. Need to get started.

L: Should cell phone app have Bluetooth functionality for ssd?

S: What does subsystem call for?

L: App will collect and display data. Should we have dummy data?

S: Yes should have dummy data, and app should be able to get some kind of dummy data from Bluetooth.

L: Jake and Calvo should start on app then me and Mike can help with the Bluetooth functionality.

S: Will app display data?

L: Yes.

S: Will app show how it’s been improved because of EMS?

L: Yes.

L: Dr. Bernstein’s meeting with a doctor. Will talk about clinical testing. Don’t think we’re ready for this, maybe this would be something for future students?

S: Clinical trials definitely involves engineering work, but that might not be EE stuff and definitely not stuff you have to worry about this semester.

L: Action items: doing fourier transform, sending packets of data with bluetooth, data processing. J+C have to start working on Bluetooth app. Definitely need to start working on it now.

S: There should be a Bluetooth profile for those things.

L: Yes, we have them, we just need to implement them in the code. Also need to get I2C working, that’s priority #1 right now.

S: Have we verified it works?

L: We can read, write, but can’t read after writing.

S: But you haven’t tested accelerometer with another board to see if accelerometer is the problem.

M: [Shows Schafer the I2C code, working on getting it working so that reading and writing can both occur, instead of just reading beforehand. Issue should be fixed.]

L: I’m wondering if this is a wild goose chase, if this is ever going to work, if this is a waste of time, etc.

S: I2C should most definitely work on the RSL.

Summary: Updated Dr. Schafer on our weekly progress. L+M have successfully sent a byte of data with Bluetooth on the RSL, now need to send more data. I2C communication has been a problem, S. worked with M extensively during meeting to try and get the writing issue resolved. J+C have successfully made a circuit for controlling the TV remote, will try and put it on the EMS machine and control with PIC board for subsystem demo. Now have access to Mac, will update it and start cell phone app ASAP.